

**Project Status Report**



**Project Name:** Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap

**Department:** School of Computing and Information Technologies

**Focus Area:** Transportation

**Product/Process:** Bus Tap



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| ALCARAZ, Anna Lynn C. | Project Manager, Systems Analyst, Web and Mobile Developer |
| ANGOT, Sammy Boy M. | Systems Analyst, Quality Assurance Analyst |
| BESMANO, Justin V. | Systems Analyst, Mobile Developer |
| BRIOSO, Job G. | Systems Analyst |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 01/29/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Document revision started * UML diagrams revision started |
| 2.0 | 02/05/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Document revised * UML diagrams revised |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS Error! Bookmark not defined.](#_Toc77392561)

[4 APPENDICES 6](#_Toc77392562)

[4.1 Document Guidelines 6](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 6](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

This Project Status Report is a document that the Project Manager uses to report on the status of the Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap to the Project Adviser and the CSPROJ2 Course Instructor to show the team’s weekly progress.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

* The group is currently in the process of developing the login and creation of account for the application
  + The group finalized and agreed to what tools to use upon developing the first phase of the application and has approval from the adviser.
* The group’s expense for now will be the GPS tacker associated with the features of the application
* Major risk for the changes is for the development of the login and creation of account.
* A concern like consultation between group members and the availability of the adviser.
* The team expected to work double time so that the project will be finished before the deadline.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | Date:  2/02/18 | Reporting Period:  01/31/18 to 2/07/18 |
| Project Overall Status:  System design have been presented to the panelists during the Finals Presentation in SYSADD1. Comments of the panelists have been addressed and has been edited or added on the documentation to be submitted for the Midterms Presentation in CSPROJ2. Mobile and web developing of the Bonifacio Global City (BGC) Bus Passenger System: Bus Tap is ongoing. | | |
| Project Summary:  [Replace this text with a brief statement of project performance not covered in the remainder of the report.] | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Approved Project Adviser Approval Form | 01/26/18 | 100% | On Schedule | | * Vision Document | 1/31/18 | 100% | On Schedule | | Milestone 2 | | | | | * Application Layout | 02/02/18 | 100% | Ahead of Schedule | | * Application Login | 02/02/18 | 100% | On Schedule | | * Application Creation of Account | 02/02/18 | 100% | On Schedule | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Development of Other features of the Application | 02/06/18 | 0% | On Schedule | | Milestone 2 | | | | | * Scheduled Advisee Time | 02/06/18 | 0% | On Schedule | | * Project Charter | 02/07/18 | 0% | On Schedule | | * Statement of Work | 02/07/18 | 0% | On Schedule | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | Success for project remainder will have a higher chance of garnering a passing grade in CSPROJ2. | Failure for project remainder will garner a grade of R in CSPROJ2. | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | Time   * Time Constraint | Medium | Medium | High | Time will be the most crucial part in the project, but the team will have their priorities straight. | | Layout Finalization   * Design/Diagram Issue | Medium | High | High | Some diagrams are incorrect and needs some modifications. | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | Consultation Availability   * Consultation Time | Low | 02/02/18 | Open | Consultation time was final and all agreed based on each member’s free schedule. | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | For the Next objective, the group had done the first part of the application which is the registration for the user and more weeks will be allotted for the development of the features. | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Anna Lynn Alcaraz, Project Manager

**Approved by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Mr. Jose Eugenio Quesada, Project Advisor



# APPENDICES

## Document Guidelines

## Project Status Report Sections Omitted

