

**Project Status Report**



**Project Name:** Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap

**Department:** School of Computing and Information Technologies

**Focus Area:** Transportation

**Product/Process:** Bus Tap



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| ALCARAZ, Anna Lynn C. | Project Manager, Systems Analyst, Web and Mobile Developer |
| ANGOT, Sammy Boy M. | Systems Analyst, Web Developer |
| BESMANO, Justin V. | Systems Analyst, Mobile Developer |
| BRIOSO, Job G. | Systems Analyst |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 01/29/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Document created |
| 2.0 | 02/05/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Documentation revised * UML diagrams revised |
| 3.0 | 02/12/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Development of mobile app started |
| 4.0 | 02/19/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Create account page of the mobile app completed * Log in / log out page of the mobile app completed * Reset password page of the mobile app completed * Menu page of the mobile app completed |
| 5.0 | 02/26/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Maps module of the web app completed * Create account page of the web app being made * Log in / log out page of the web app being made * Reset password page of the web app being made * Menu page of the web app being made |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 4](#_Toc512500587)

[2 PROJECT STATUS REPORT 4](#_Toc512500588)

[2.1 Project Status Report Details 4](#_Toc512500589)

[2.2 Project Status Report 4](#_Toc512500590)

[3 PROJECT STATUS REPORT APPROVALS 7](#_Toc512500591)

# PROJECT STATUS REPORT PURPOSE

This Project Status Report is a document that the Project Manager uses to report on the status of the Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap to the Project Adviser and the CSPROJ2 Course Instructor to show the team’s weekly progress.



# PROJECT STATUS REPORT

## Project Status Report Details

* System design have been presented to the panelists during the Finals Presentation in SYSADD1. Comments of the panelists have been addressed and has been edited or added on the documentation to be submitted for the Midterms Presentation in CSPROJ2. Mobile and web developing of the Bonifacio Global City (BGC) Bus Passenger System: Bus Tap is ongoing.
  + The Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap is a project that aims to create a passenger information system that will connect the passengers of the BGC Bus to the bus company through a web and mobile application, Bus Tap.
  + For the reporting period of February 20-26, 2018, the team completed the map module of the mobile app; the development of the create account, log in / log out, reset password, and menu pages of the web app is now ongoing.
* Because the milestones for the reporting period of February 20-26, 2018 have not been completed, these milestones are already behind schedule, and will be added to the other milestones for the reporting period of February 27-March 5, 2018.

## Project Status Report

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | Date:  02/26/2018 | Reporting Period:  02/20/2018 to 02/26/2018 |
| Project Overall Status:  System design have been presented to the panelists during the Finals Presentation in SYSADD1. Comments of the panelists have been addressed and has been edited or added on the documentation to be submitted for the Midterms Presentation in CSPROJ2. Mobile and web developing of the Bonifacio Global City (BGC) Bus Passenger System: Bus Tap is ongoing. | | |
| Project Summary:  [Replace this text with a brief statement of project performance not covered in the remainder of the report.] | | |
| |  |  |  |  | | --- | --- | --- | --- | | Milestone 1 | | | | | * Create Account – Web App | 02/26/18 | 50% | Behind Schedule | | * Log In / Log Out – Web App | 02/26/18 | 50% | Behind Schedule | | * Reset Password – Web App | 02/26/18 | 50% | Behind Schedule | | * Menu – Web App | 02/26/18 | 50% | Behind Schedule | | Milestone 2 | | | | | * Map – Mobile App | 02/26/18 | 100% | On Schedule | | * Map – Web App | 02/26/18 | 0% | Behind Schedule | | Milestone 3 | | | | | * View Bus Route Information – Mobile App | 02/26/18 | 25% | Behind Schedule | | * View Bus Stop Information – Mobile App | 02/26/18 | 25% | Behind Schedule | | Milestone 4 | | | | | * View Bus Schedule (Fixed) – Mobile App | 02/26/18 | 0% | Behind Schedule | | * Add Bus Schedule (Fixed) – Web App | 02/26/18 | 0% | Behind Schedule | | Milestone 5 | | | | | * Locate Bus – Mobile App (Driver) | 02/26/18 | 0% | Behind Schedule | | * Locate Bus – Mobile App (Passenger) | 02/26/18 | 0% | Behind Schedule | | Milestone 6 | | | | | * Bus Reservation – Mobile App (Passenger) | 02/26/18 | 0% | Behind Schedule | | * Bus Reservation (Driver) | 02/26/18 | 0% | Behind Schedule | | Milestone 7 | | | | | * Passenger Feedback – Mobile App | 02/26/18 | 0% | Behind Schedule | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Map – Web App | 03/05/18 | 0% | Behind Schedule | | Milestone 2 | | | | | * View Bus Route Information – Mobile App | 03/05/18 | 25% | Behind Schedule | | * View Bus Stop Information – Mobile App | 03/05/18 | 25% | Behind Schedule | | Milestone 3 | | | | | * View Bus Schedule (Fixed) – Mobile App | 03/05/18 | 0% | Behind Schedule | | * Add Bus Schedule (Fixed) – Web App | 03/05/18 | 0% | Behind Schedule | | Milestone 4 | | | | | * Locate Bus – Mobile App (Driver) | 03/05/18 | 0% | Behind Schedule | | * Locate Bus – Mobile App (Passenger) | 03/05/18 | 0% | Behind Schedule | | Milestone 5 | | | | | * Bus Reservation – Mobile App (Passenger) | 03/05/18 | 0% | Behind Schedule | | * Bus Reservation (Driver) | 03/05/18 | 0% | Behind Schedule | | Milestone 6 | | | | | * Passenger Feedback – Mobile App | 03/05/18 | 0% | Behind Schedule | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | Success for project remainder will have a higher chance of garnering a passing grade in CSPROJ2. | Failure for project remainder will garner a grade of R in CSPROJ2. | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | Delays on milestones | Medium | High | High | Because the team has finalized the web app framework and database that will be used for the project, development for the web app has started. | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | Database | High | 02/26/18 | Open | The team has finalized the database that will be used for the project. | | Web app framework | High | 02/26/18 | Open | The team has finalized the web app framework that will be used for the project. | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | * to complete the bus route and bus stop information pages of the mobile app * to complete the view bus schedule page of the mobile app and the add/edit/delete bus schedule page of the web app * to complete the bus reservation page of the mobile app for the passengers and the bus reservation page of the mobile app for the drivers * to complete the passenger feedback page of the mobile app | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Anna Lynn Alcaraz, Project Manager

**Approved by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Mr. Jose Eugenio Quesada, Project Advisor

