

**Project Status Report**



**Project Name:** Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap

**Department:** School of Computing and Information Technologies

**Focus Area:** Transportation

**Product/Process:** Bus Tap



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| ALCARAZ, Anna Lynn C. | Project Manager, Systems Analyst, Web and Mobile Developer |
| ANGOT, Sammy Boy M. | Systems Analyst, Web Developer |
| BESMANO, Justin V. | Systems Analyst, Mobile Developer |
| BRIOSO, Job G. | Systems Analyst |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 01/29/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Document created |
| 2.0 | 02/05/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Documentation revised * UML diagrams revised |
| 3.0 | 02/12/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Development of mobile app started |
| 4.0 | 02/19/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Create account page of the mobile app completed * Log in / log out page of the mobile app completed * Reset password page of the mobile app completed * Menu page of the mobile app completed |
| 5.0 | 02/26/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Maps module of the mobile app completed * Create account page of the web app being made * Log in / log out page of the web app being made * Reset password page of the web app being made * Menu page of the web app being made |
| 6.0 | 03/05/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Documentation for Midterms Presentation completed * Powerpoint presentation for Midterms Presentation completed * Create account page of the web app completed * Log in / log out page of the web app completed * Reset password page of the web app completed * Pages for the bus stops of the web app completed * Pages for the bus routes of the web app completed |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 4](#_Toc512500638)

[2 PROJECT STATUS REPORT 4](#_Toc512500639)

[2.1 Project Status Report Details 4](#_Toc512500640)

[2.2 Project Status Report 4](#_Toc512500641)

[3 PROJECT STATUS REPORT APPROVALS 7](#_Toc512500642)

# PROJECT STATUS REPORT PURPOSE

This Project Status Report is a document that the Project Manager uses to report on the status of the Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap to the Project Adviser and the CSPROJ2 Course Instructor to show the team’s weekly progress.



# PROJECT STATUS REPORT

## Project Status Report Details

* System design have been presented to the panelists during the Finals Presentation in SYSADD1. Comments of the panelists have been addressed and has been edited or added on the documentation to be submitted for the Midterms Presentation in CSPROJ2. Mobile and web development for the Bonifacio Global City (BGC) Bus Passenger System: Bus Tap is ongoing.
  + The Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap is a project that aims to create a passenger information system that will connect the passengers of the BGC Bus to the bus company through a web and mobile application, Bus Tap.
  + For the reporting period of February 27-March 5, 2018, the team completed the create account, log in / log out, reset password, and menu pages of the web app. Pages for creating, reading, updating, and deleting the bus routes and bus stops are being completed.

## Project Status Report

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | Date:  03/05/2018 | Reporting Period:  02/27/2018 to 03/05/2018 |
| Project Overall Status:  System design have been presented to the panelists during the Finals Presentation in SYSADD1. Comments of the panelists have been addressed and has been edited or added on the documentation to be submitted for the Midterms Presentation in CSPROJ2. Mobile and web developing of the Bonifacio Global City (BGC) Bus Passenger System: Bus Tap is ongoing. | | |
| Project Summary:  [Replace this text with a brief statement of project performance not covered in the remainder of the report.] | | |
| |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | | **Milestone Deliverables scheduled for completion over current period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Create Account – Web App | 03/05/18 | 100% | Behind Schedule | | * Log In / Log Out – Web App | 03/05/18 | 100% | Behind Schedule | | * Reset Password – Web App | 03/05/18 | 100% | Behind Schedule | | * Home Page – Web App | 03/05/18 | 50% | Behind Schedule | | Milestone 2 | | | | | * Add Bus Route Information – Web App | 03/05/18 | 100% | Behind Schedule | | * Add Bus Stop Information – Web App | 03/05/18 | 100% | Behind Schedule | | Milestone 3 | | | | | * View Bus Schedule (Fixed) – Mobile App | 03/05/18 | 0% | Behind Schedule | | * Add Bus Schedule (Fixed) – Web App | 03/05/18 | 100% | On Schedule | | Milestone 4 | | | | | * Locate Bus – Mobile App (Driver) | 03/05/18 | 0% | Behind Schedule | | * Locate Bus – Mobile App (Passenger) | 03/05/18 | 0% | Behind Schedule | | Milestone 5 | | | | | * Bus Reservation – Mobile App (Passenger) | 03/05/18 | 0% | Behind Schedule | | * Bus Reservation (Driver) | 03/05/18 | 0% | On Schedule | | Milestone 6 | | | | | * Passenger Feedback – Mobile App | 03/05/18 | 0% | Behind Schedule | | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * View Bus Route Information – Mobile App | 03/12/18 | 25% | Behind Schedule | | * View Bus Stop Information – Mobile App | 03/12/18 | 25% | Behind Schedule | | Milestone 3 | | | | | * View Bus Schedule (Fixed) – Mobile App | 03/12/18 | 0% | Behind Schedule | | Milestone 4 | | | | | * Locate Bus – Mobile App (Driver) | 03/12/18 | 0% | Behind Schedule | | * Locate Bus – Mobile App (Passenger) | 03/12/18 | 0% | Behind Schedule | | Milestone 5 | | | | | * Bus Reservation – Mobile App (Passenger) | 03/12/18 | 0% | Behind Schedule | | * Bus Reservation – Mobile App (Driver) | 03/12/18 | 0% | Behind Schedule | | Milestone 6 | | | | | * Passenger Feedback – Mobile App | 03/12/18 | 0% | Behind Schedule | | * View Passenger Feedback – Web App | 03/12/18 | 0% | On Schedule | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | Success for project remainder will have a higher chance of garnering a passing grade in CSPROJ2. | Failure for project remainder will garner a grade of R in CSPROJ2. | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | Delays on milestones | Medium | High | High | Delays on milestones from previous reporting periods have caused delays on milestones originally planned for the current period. | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | Database | High | 03/05/18 | Closed | The team has finalized the database that will be used for the project. mySQL will be used as the database for both mobile and web app. | | Web app framework | High | 03/05/18 | Open | The team has finalized the web app framework that will be used for the project. Laravel will be used as the framework for the web app. | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | * to begin the development of the mobile app for the bus drivers * to begin populating the database * to begin on the locate bus module * to begin on the locate passenger feature for the reservation module | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Anna Lynn Alcaraz, Project Manager

**Approved by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Mr. Jose Eugenio Quesada, Project Advisor

