

**Project Status Report**



**Project Name:** Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap

**Department:** School of Computing and Information Technologies

**Focus Area:** Transportation

**Product/Process:** Bus Tap



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| ALCARAZ, Anna Lynn C. | Project Manager, Systems Analyst, Web and Mobile Developer |
| ANGOT, Sammy Boy M. | Systems Analyst, Quality Assurance Analyst |
| BESMANO, Justin V. | Systems Analyst, Mobile Developer |
| BRIOSO, Job G. | Systems Analyst |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 01/29/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Document created |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc512501178)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc512501179)

[2.1 Project Status Report Details 3](#_Toc512501180)

[2.2 Project Status Report Template 3](#_Toc512501181)

[3 PROJECT STATUS REPORT APPROVALS Error! Bookmark not defined.](#_Toc512501182)

# PROJECT STATUS REPORT PURPOSE

This Project Status Report is a document that the Project Manager uses to report on the status of the Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap to the Project Adviser and the CSPROJ2 Course Instructor to show the team’s weekly progress.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

* The group is currently in the process of planning for the development of the application
  + The group discussed and agreed upon what tools to use upon developing the application but no approval yet from the adviser.
* The group’s expense will be focus on buying tools that will be helpful for the project. For example, the group required to buy tracker to test one of the apps’ feature
* A concern like consultation between group members is one problem. But this is just minor and can be address right away.
* The team expected to work double time so that the project will be finished before deadline.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | Date:  1/29/18 | Reporting Period:  01/24/18 to 1/31/18 |
| Project Overall Status:  System design have been presented to the panelists during the Finals Presentation in SYSADD1. Comments of the panelists have been addressed and has been edited or added on the documentation to be submitted for the Midterms Presentation in CSPROJ2. Mobile and web developing of the Bonifacio Global City (BGC) Bus Passenger System: Bus Tap is ongoing. | | |
| Project Summary:  [Replace this text with a brief statement of project performance not covered in the remainder of the report.] | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Project Adviser Approval Form | 1/26/18 | 100% |  | | * Vision Document | 1/31/18 | 50% |  | | Milestone 2 | | | | | * Application Layout | 02/03/18 | 0% |  | | * Application Registration | 02/03/18 | 0% |  | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | Success for project remainder will have a higher chance of garnering a passing grade in CSPROJ2. | Failure for project remainder will garner a grade of R in CSPROJ2. | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | [Description of Risk]   * Time Frame | Medium | Medium | High | Time will be the most crucial part in the project, but he group is working together ensuring to finish it. | | [Description of Risk]   * Design/ Diagram Issue | Medium | High | High | Some diagrams were not yet correct and needs some modifications. | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | [Description of Risk]   * Consultation Time | Low | 1/24/18 | Closed | Consultation time was final and all agreed based on each member’s free schedule. | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | For the Next objective, The group clearly stated that the first part of the application such as registration for the user should be done. By doing this so, more weeks will be allotted for the development of the features. | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Anna Lynn Alcaraz, Project Manager

**Approved by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Mr. Jose Eugenio Quesada, Project Advisor

