

**Project Status Report**



**Project Name:** Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap

**Department:** School of Computing and Information Technologies

**Focus Area:** Transportation

**Product/Process:** Bus Tap



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| ALCARAZ, Anna Lynn C. | Project Manager, Systems Analyst, Web and Mobile Developer |
| ANGOT, Sammy Boy M. | Systems Analyst, Web Developer |
| BESMANO, Justin V. | Systems Analyst, Mobile Developer |
| BRIOSO, Job G. | Systems Analyst |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 01/29/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Document revision started * UML diagrams revision started |
| 2.0 | 02/05/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Document revised * UML diagrams revised |
| 3.0 | 02/12/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Development of mobile app started |
| 4.0 | 02/19/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Create account page of the mobile app completed * Log in / log out page of the mobile app completed * Reset password page of the mobile app completed * Menu page of the mobile app completed |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 4](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 4](#_Toc77392558)

[2.1 Project Status Report Details 4](#_Toc77392559)

[2.2 Project Status Report Template 4](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 8](#_Toc77392561)

[4 APPENDICES 9](#_Toc77392562)

[4.1 Document Guidelines 9](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 9](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

This Project Status Report is a document that the Project Manager uses to report on the status of the Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap to the Project Adviser and the CSPROJ2 Course Instructor to show the team’s weekly progress.



# PROJECT STATUS REPORT

## Project Status Report Details

* System design have been presented to the panelists during the Finals Presentation in SYSADD1. Comments of the panelists have been addressed and has been edited or added on the documentation to be submitted for the Midterms Presentation in CSPROJ2. Mobile and web developing of the Bonifacio Global City (BGC) Bus Passenger System: Bus Tap is ongoing.
  + The Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap is a project that aims to create a passenger information system that will connect the passengers of the BGC Bus to the bus company through a web and mobile application, Bus Tap.
  + For the reporting period of February 13-19, 2018, the team completed the create account, log in / log out, and reset password pages of the mobile app; the web app counterparts have not yet been started because of issues regarding the tools chosen by the team for the web app.
* Because the create account, log in / log out, reset password, and menu pages of the web app have not been completed for the reporting period of February 13-19, 2018, the mentioned milestones are already behind schedule, and will be added to the other milestones for the reporting period of February 20-26, 2018.

## Project Status Report

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | Date:  02/19/2018 | Reporting Period:  02/13/2018 to 02/19/2018 |
| Project Overall Status:  System design have been presented to the panelists during the Finals Presentation in SYSADD1. Comments of the panelists have been addressed and has been edited or added on the documentation to be submitted for the Midterms Presentation in CSPROJ2. Mobile and web developing of the Bonifacio Global City (BGC) Bus Passenger System: Bus Tap is ongoing. | | |
| Project Summary:  [Replace this text with a brief statement of project performance not covered in the remainder of the report.] | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Create Account – Mobile App | 02/19/18 | 100% | On Schedule | | * Create Account – Web App | 02/19/18 | 0% | Behind Schedule | | Milestone 2 | | | | | * Log In / Log Out – Mobile App | 02/19/18 | 100% | On Schedule | | * Log In / Log Out – Web App | 02/19/18 | 0% | Behind Schedule | | Milestone 3 | | | | | * Reset Password – Mobile App | 02/19/18 | 100% | On Schedule | | * Reset Password – Web App | 02/19/18 | 0% | Behind Schedule | | Milestone 3 | | | | | * Menu – Mobile App | 02/19/18 | 100% | On Schedule | | * Menu – Web App | 02/19/18 | 0% | Behind Schedule | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Create Account – Web App | 02/26/18 | 0% | Behind Schedule | | * Log In / Log Out – Web App | 02/26/18 | 0% | Behind Schedule | | * Reset Password – Web App | 02/26/18 | 0% | Behind Schedule | | * Menu – Web App | 02/26/18 | 0% | Behind Schedule | | Milestone 2 | | | | | * Map – Mobile App | 02/26/18 | 50% | On Schedule | | * Map – Web App | 02/26/18 | 0% | On Schedule | | Milestone 3 | | | | | * View Bus Route Information – Mobile App | 02/26/18 | 0% | On Schedule | | * View Bus Stop Information – Mobile App | 02/26/18 | 0% | On Schedule | | Milestone 4 | | | | | * View Bus Schedule (Fixed) – Mobile App | 02/26/18 | 0% | On Schedule | | * Add Bus Schedule (Fixed) – Web App | 02/26/18 | 0% | On Schedule | | Milestone 5 | | | | | * Locate Bus – Mobile App (Driver) | 02/26/18 | 0% | On Schedule | | * Locate Bus – Mobile App (Passenger) | 02/26/18 | 0% | On Schedule | | Milestone 6 | | | | | * Bus Reservation – Mobile App (Passenger) | 02/26/18 | 0% | On Schedule | | * Bus Reservation (Driver) | 02/26/18 | 0% | On Schedule | | Milestone 7 | | | | | * Passenger Feedback – Mobile App | 02/26/18 | 0% | On Schedule | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | Success for project remainder will have a higher chance of garnering a passing grade in CSPROJ2. | Failure for project remainder will garner a grade of R in CSPROJ2. | | | |
| **Project** **Budget/Financial Status**   |  |  |  |  | | --- | --- | --- | --- | | **Budget Item** | **Planned Budget** | **Actual Cost** | **Variance/Explanation** | | N/A |  |  |  | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | | Delays on Milestones | Medium | High | High | Some milestones are currently behind schedule leading to an increase in the number of milestones needed to be completed for the next reporting period | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | Database | High | 02/19/18 | Open | The team has been considering options regarding database for both mobile and web app. | | Web app | High | 02/19/18 | Open | The team has been considering options regarding tools for the web app. | | | |
| **Project Recommendations**   |  | | --- | | [Replace this text with a brief statement for the Steering Committee, Project Sponsor, or Senior Manager to consider or endorse. Other questions to consider for review with key project stakeholders are:   * Will the project be completed on time and on budget?  * Will the project deliverables be completed within acceptable quality levels?  * Are scope change requests being managed successfully?  * Are project issues and risks being addressed successfully and mitigated?  * Are all customer concerns being addressed successfully?] | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | * to complete the create account, log in / log out, reset password, and menu pages of the web app for the employees * to complete the maps page of the mobile app, showing the different bus routes and the locations of the bus stops and various points of interest within BGC * to complete the bus route and bus stop information pages of the mobile app * to complete the view bus schedule page of the mobile app and the add/edit/delete bus schedule page of the web app * to complete the bus reservation page of the mobile app for the passengers and the bus reservation page of the mobile app for the drivers * to complete the passenger feedback page of the mobile app | | | |
| **Related Project Information**   |  | | --- | | [Replace this text with an attachment or link to other relevant information that can be included with this project status report. Examples include:   * Budget Report Summary  * Issue Record Report  * Scope Change Report  * Project Work Plan  * Project Metrics/Statistics  * Quality Management Review.] | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Anna Lynn Alcaraz, Project Manager

**Approved by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Mr. Jose Eugenio Quesada, Project Advisor



# APPENDICES

## Document Guidelines

## Project Status Report Sections Omitted

