

**Project Status Report**



**Project Name:** Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap

**Department:** School of Computing and Information Technologies

**Focus Area:** Transportation

**Product/Process:** Bus Tap



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| ALCARAZ, Anna Lynn C. | Project Manager, Systems Analyst, Web and Mobile Developer |
| ANGOT, Sammy Boy M. | Systems Analyst, Quality Assurance Analyst |
| BESMANO, Justin V. | Systems Analyst, Mobile Developer |
| BRIOSO, Job G. | Systems Analyst |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 01/29/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Document created |
| 2.0 | 02/05/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Documentation revised * UML diagrams revised |
| 3.0 | 02/12/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Development of mobile app started |
| 4.0 | 02/19/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Create account page of the mobile app completed * Log in / log out page of the mobile app completed * Reset password page of the mobile app completed * Menu page of the mobile app completed |
| 5.0 | 02/26/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Maps module of the mobile app completed * Create account page of the web app being made * Log in / log out page of the web app being made * Reset password page of the web app being made * Menu page of the web app being made |
| 6.0 | 03/05/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Documentation for Midterms Presentation completed * Powerpoint presentation for Midterms Presentation completed * Create account page of the web app completed * Log in / log out page of the web app completed * Reset password page of the web app completed * Pages for the bus stops of the web app completed * Pages for the bus routes of the web app completed |
| 7.0 | 03/12/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Pages for the bus schedules of the web app completed * Pages for the bus routes of the mobile app completed * Pages for the bus stops of the mobile app completed |
| 8.0 | 03/19/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Edited the Introduction of the Project Documentation * Edited the Related Systems of the Project Documentation * Edited the Technical Background of the Project Documentation |
| 9.0 | 03/26/18 | Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | * Edited the Event Table, Use Case Diagram, Full Use Case Description, and Package Diagram for the Project Documentation * Edited the Data Flow Diagram, Entity Relationship Diagram, Data Dictionary, Object Diagram, and Class Diagram for the Project Documentation * Edited the Activity Diagrams, Sequence Diagrams, State Machine Diagrams, Timing Diagrams, and Communication Diagrams for the Project Documentation * Edited the Component Diagram, Deployment Diagram, Composite Structure Diagram, and Interaction Overview Diagram for the Project Documentation * Edited the Vision and Scope, Software Requirement Specifications, Estimates, Work Breakdown Structure, Activity List, and the Gantt Chart for the Project Documentation * Completed the Feedback page of the mobile and web app |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 5](#_Toc508352428)

[2 PROJECT STATUS REPORT 5](#_Toc508352429)

[2.1 Project Status Report Details 5](#_Toc508352430)

[2.2 Project Status Report 5](#_Toc508352431)

[3 PROJECT STATUS REPORT APPROVALS 9](#_Toc508352432)

[4 APPENDICES 10](#_Toc508352433)

[4.1 Document Guidelines 10](#_Toc508352434)

[4.2 Project Status Report Sections Omitted 10](#_Toc508352435)

# PROJECT STATUS REPORT PURPOSE

This Project Status Report is a document that the Project Manager uses to report on the status of the Bonifacio Global City (BGC) Bus Passenger Information System: Bus Tap to the Project Adviser and the CSPROJ2 Course Instructor to show the team’s weekly progress.



# PROJECT STATUS REPORT

## Project Status Report Details

* Current progress on the working prototype of the Bus Tap has been presented to the panelists during the Midterms Presentation of CSPROJ2. Comments of the panelists are being addressed and are being added on the documentation to be submitted for the Finals Presentation. Mobile and web development for the Bus Tap is ongoing.
  + The Bus Tap is a project that aims to create a passenger information system that will connect the passengers of the BGC Bus to the bus company through a web and mobile application, Bus Tap.
  + For the reporting period of March 20-26, 2018, the team edited the UML diagrams, Vision and Scope, Software Requirements Specifications, Estimates, Work Breakdown Structure, Activity List, and Gantt Chart for the Project Documentation.
  + For the next reporting period of March 27-April 2, 2018, the team will be completing the Change Management Plan, Quality Plan, and the Risk Management Plan for the Project Documentation. The team will also be completing the Congestion and Reservation page of the mobile and web application.

## Project Status Report

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Anna Lynn C. Alcaraz  Sammy Boy M. Angot  Justin V. Besmano  Job G. Brioso | Date:  03/26/2018 | Reporting Period:  03/20/2018 to 03/26/2018 |
| Project Overall Status:  Current progress on the working prototype of the Bus Tap has been presented to the panelists during the Midterms Presentation of CSPROJ2. Comments of the panelists are being addressed and are being added on the documentation to be submitted for the Finals Presentation. Mobile and web development for the Bus Tap is ongoing. | | |
| |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | | **Milestone Deliverables scheduled for completion over current period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Edit Use Case Diagram | 03/26/2018 | 50% | On Schedule | | * Edit Full Use Case Description | 03/26/2018 | 50% | On Schedule | | * Edit Event Table | 03/26/2018 | 50% | On Schedule | | * Edit Data Flow Diagram | 03/26/2018 | 50% | On Schedule | | * Edit Entity Relationship Diagram | 03/26/2018 | 50% | On Schedule | | * Edit Data Dictionary | 03/26/2018 | 50% | On Schedule | | * Edit Object Diagram | 03/26/2018 | 50% | On Schedule | | * Edit Class Diagram | 03/26/2018 | 50% | On Schedule | | * Edit Activity Diagrams | 03/26/2018 | 50% | On Schedule | | * Edit Sequence Diagrams | 03/26/2018 | 50% | On Schedule | | * Edit State Machine Diagrams | 03/26/2018 | 50% | On Schedule | | * Edit Timing Diagrams | 03/26/2018 | 50% | On Schedule | | * Edit Communication Diagrams | 03/26/2018 | 50% | On Schedule | | * Edit Package Diagram | 03/26/2018 | 50% | On Schedule | | * Edit Component Diagrams | 03/26/2018 | 50% | On Schedule | | * Edit Deployment Diagram | 03/26/2018 | 50% | On Schedule | | * Edit Composite Structure Diagram | 03/26/2018 | 50% | On Schedule | | * Edit Interaction Overview Diagram | 03/26/2018 | 50% | On Schedule | | Milestone 2 | | | | | * Edit Vision and Scope of the Project Documentation | 03/26/2018 | 50% | On Schedule | | * Edit Software Requirements Specification of the Project Documentation | 03/26/2018 | 50% | On Schedule | | * Edit Estimates of the Project Documentation | 03/26/2018 | 50% | On Schedule | | * Edit Work Breakdown Structure of the Project Documentation | 03/26/2018 | 50% | On Schedule | | * Edit Activity List of the Project Documentation | 03/26/2018 | 50% | On Schedule | | * Edit Gantt Chart of the Project Documentation | 03/26/2018 | 50% | On Schedule | | Milestone 3 | | | | | * Create Feedback page for the mobile app | 03/19/2018 | 50% | On Schedule | | * Create Feedback page for the web app | 03/19/2018 | 50% | On Schedule | | | | |
| **Milestone Deliverables scheduled for completion over next period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Create Change Management Plan | 04/02/2018 | 10% | On Schedule | | * Create Quality Plan | 04/02/2018 | 20% | On Schedule | | * Create Risk Management Plan | 04/02/2018 | 10% | On Schedule | | Milestone 2 | | | | | * Create Congestion page for the mobile app | 04/02/2018 | 0% | On Schedule | | * Create Congestion page for the web app | 04/02/2018 | 0% | On Schedule | | * Create Reservation page for the mobile app | 04/02/2018 | 0% | On Schedule | | * Create Reservation page for the web app | 04/02/2018 | 0% | On Schedule | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | Success for project remainder will have a higher chance of garnering a passing grade in CSPROJ2. | Failure for project remainder will garner a grade of R in CSPROJ2. | | | |
| **Project** **Budget/Financial Status**   |  |  |  |  | | --- | --- | --- | --- | | **Budget Item** | **Planned Budget** | **Actual Cost** | **Variance/Explanation** | | N/A |  |  |  | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | |  |  |  |  |  | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | |  |  |  |  |  | | | |
| **Project Recommendations**   |  | | --- | | [Replace this text with a brief statement for the Steering Committee, Project Sponsor, or Senior Manager to consider or endorse. Other questions to consider for review with key project stakeholders are:   * Will the project be completed on time and on budget?  * Will the project deliverables be completed within acceptable quality levels?  * Are scope change requests being managed successfully?  * Are project issues and risks being addressed successfully and mitigated?  * Are all customer concerns being addressed successfully?] | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | * to create the Change Management Plan, Quality Plan, and Risk Management Plan for the Project Documentation * to complete the Congestion page for the mobile and web app * to complete the Reservation page for the mobile and web app | | | |
| **Related Project Information**   |  | | --- | | [Replace this text with an attachment or link to other relevant information that can be included with this project status report. Examples include:   * Budget Report Summary  * Issue Record Report  * Scope Change Report  * Project Work Plan  * Project Metrics/Statistics  * Quality Management Review.] | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Anna Lynn Alcaraz, Project Manager

**Approved by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Mr. Jose Eugenio Quesada, Project Advisor



# APPENDICES

## Document Guidelines

## Project Status Report Sections Omitted

